# Project Planning Phase

## Product Backlog, Sprint Planning, Stories & Story Points

Date: 18 June 2026

Team ID: VIPC2-MERN-CHETHULA HARISH

Project Name: Book A Doctor – Online Doctor Appointment Booking System

### Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | User Registration | 2 | High | Chethula Harish |
| Sprint-1 | Authentication | USN-2 | User Login | 2 | High | Chethula Harish |
| Sprint-1 | Dashboard | USN-3 | Create User Dashboard | 3 | High | Chethula Harish |
| Sprint-2 | Doctor Module | USN-4 | Apply Doctor Account | 3 | High | Chethula Harish |
| Sprint-2 | Doctor Module | USN-5 | Doctor Approval by Admin | 2 | High | Chethula Harish |
| Sprint-2 | Doctor Module | USN-6 | Display Approved Doctors | 2 | Medium | Chethula Harish |
| Sprint-3 | Appointment Module | USN-7 | Book Appointment | 5 | High | Chethula Harish |
| Sprint-3 | Appointment Module | USN-8 | View Appointments | 3 | High | Chethula Harish |
| Sprint-4 | Notification Module | USN-9 | Appointment Notifications | 2 | Medium | Chethula Harish |
| Sprint-4 | Deployment | USN-10 | Deploy Frontend & Backend | 3 | High | Chethula Harish |

### Project Tracker, Velocity & Burndown Data

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 5 Days | 01 Jun 2026 | 05 Jun 2026 | 7 | 05 Jun 2026 |
| Sprint-2 | 7 | 5 Days | 06 Jun 2026 | 10 Jun 2026 | 7 | 10 Jun 2026 |
| Sprint-3 | 8 | 5 Days | 11 Jun 2026 | 15 Jun 2026 | 8 | 15 Jun 2026 |
| Sprint-4 | 5 | 3 Days | 16 Jun 2026 | 18 Jun 2026 | 5 | 18 Jun 2026 |

### Velocity Calculation

Total Story Points Completed = 27

Total Sprint Duration = 18 Days

Average Velocity = 27 ÷ 18

Average Velocity = 1.5 Story Points per Day

### Burndown Chart Data

| Day | Remaining Story Points |
| --- | --- |
| Day 1 | 27 |
| Day 5 | 20 |
| Day 10 | 13 |
| Day 15 | 5 |
| Day 18 | 0 |

### Conclusion

The project was executed using Agile Scrum methodology with four sprints. The planned user stories were completed successfully, achieving the project objectives within the estimated timeline and velocity.