# Project Design Phase-II

## Data Flow Diagram & User Stories

Date: 18 June 2026

Team ID: VIPC2-MERN-CHETHULA HARISH

Project Name: Book A Doctor – Online Doctor Appointment Booking System

# Data Flow Diagram (DFD)

## Level-0 DFD

Patient

|

v

Book A Doctor System

|

+----> Doctor

|

+----> Admin

|

+----> MongoDB Database

## Level-1 DFD

Patient

|

v

Registration/Login

|

v

Book Appointment

|

v

Appointment Database

|

+----> Doctor Reviews Appointment

|

+----> Admin Manages Doctors

|

v

Notifications Sent to Patient

# User Stories

| User Type | Functional Requirement (Epic) | User Story Number | User Story / Task | Acceptance Criteria | Priority | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Patient | Registration | USN-1 | As a patient, I can register an account using my details. | Account created successfully. | High | Sprint-1 |
| Patient | Login | USN-2 | As a patient, I can login using email and password. | User dashboard is displayed. | High | Sprint-1 |
| Patient | Doctor Search | USN-3 | As a patient, I can view approved doctors. | Doctor list displayed successfully. | High | Sprint-2 |
| Patient | Appointment Booking | USN-4 | As a patient, I can book appointments online. | Appointment created successfully. | High | Sprint-2 |
| Patient | Notifications | USN-5 | As a patient, I can receive appointment updates. | Notifications displayed correctly. | Medium | Sprint-3 |
| Doctor | Doctor Registration | USN-6 | As a doctor, I can apply for doctor approval. | Application submitted successfully. | High | Sprint-1 |
| Doctor | Appointment Management | USN-7 | As a doctor, I can view appointment requests. | Appointment list displayed. | High | Sprint-3 |
| Doctor | Status Update | USN-8 | As a doctor, I can approve or reject appointments. | Appointment status updated. | High | Sprint-3 |
| Administrator | Doctor Approval | USN-9 | As an admin, I can approve doctor applications. | Doctor account approved. | High | Sprint-2 |
| Administrator | User Management | USN-10 | As an admin, I can manage users and doctors. | User and doctor records displayed. | Medium | Sprint-4 |

# Conclusion

The Data Flow Diagram illustrates how information flows between patients, doctors, administrators, and the database. The user stories define the functional requirements of the Book A Doctor system and help guide development and testing activities.